# FinTrust Week 2 — Project Summary

Track: Data Analytics

1. What you planned to accomplish in Week 2 My Week 1 plan scoped Week 2 as data preparation only: re-reviewing the customer and transaction datasets, validating data types, checking missing values and duplicates, validating the customer-transaction relationship, investigating the missing Device_Type and Location values, and performing basic exploratory analysis using Excel, SQL, or Power BI as appropriate. SQL/KPI analysis and dashboard development were scoped for Weeks 3 and 4 respectively.

2. What you actually completed - Extracted and cleaned both source datasets (1,500 customer records, 12,000 transaction records) from their PDF table exports into structured, analysis-ready CSVs, with zero parsing failures on either file. - Completed a full data-quality assessment: missing values, duplicates, data types, outliers, and customer–transaction relationship integrity (Part A). - Answered 8 business questions in SQL covering customer behavior, transaction value/type/channel, segments, and risk-review patterns, each with a written business interpretation (Part B). - Built a 6-visualization Python EDA notebook (customer segments, transaction types, amount distribution, channel risk, international risk, and daily volume trend), each explained for what it shows, why it matters, and what it means for the business (Part C). - Produced a complete Power BI dashboard build spec with working DAX measures and exact expected KPI values, ready to execute in Power BI Desktop (Part D). - Identified and documented 5 business findings in Finding → Evidence → Business Meaning format (Part E).

3. Tools used Python (pandas, NumPy, Matplotlib, Seaborn, re, pdftotext), SQLite, Power BI (spec-based, to be built in Power BI Desktop). See the full Week 2 Documentation for the reasoning behind each tool choice.

4. Key findings or development outcomes - International transaction status is a far stronger risk-review predictor (36.9% flagged) than customer segment (19.3%–20.3% flat across all segments) — the single strongest pattern found in the data. - 866 transactions came from accounts labeled “Dormant,” pointing to an account-status tracking gap. - Transaction values are heavily right-skewed (mean NGN 46,706 vs median NGN 10,306); the median is the more reliable “typical transaction” metric. - Mobile App, FinTrust’s highest-volume channel, has the lowest transaction success rate of any channel. - 6 of the top 10 customers by total spend are labeled “Everyday,” not “Premium” — segment labels do not fully align with actual customer value.

5. Major challenges encountered The two core datasets were supplied as PDF exports of a table rather than native CSV files. Naive text-extraction approaches (splitting on whitespace) produced inconsistent results across rows due to variable PDF column spacing, and a page-break character was silently corrupting 166 transaction records by gluing IDs together at page boundaries. Both issues required building a more precise, fixed-vocabulary parser rather than relying on simpler extraction methods.

6. Important decisions made and why - Built a fixed-vocabulary regex parser (rather than simple whitespace splitting) to extract both datasets reliably — validated by achieving zero parse failures across 13,500 combined records. - Used SQLite in place of DuckDB for Part B due to no internet access to install additional packages; SQLite is an approved tool per the assignment brief and required no loss of SQL capability. - Reported median alongside mean for transaction value throughout the analysis, given the confirmed right-skew in the data. - Delivered Part D as a detailed build spec with exact expected values, since Power BI Desktop could not be executed directly in this working environment.

7. Any changes to your Week 1 approach The biggest change was timeline compression, not approach: my Week 1 plan spread data preparation (Week 2), SQL/KPI analysis (Week 3), and dashboard development (Week 4) across three weeks, but the actual Week 2 assignment brief required all of it in a single week. The analytical approach itself didn’t change — all five KPIs and the five dashboard visuals from my Week 1 wireframe were carried through unchanged into Part D. The one tool-level change was substituting SQLite for DuckDB in Part B due to no internet access to install DuckDB, which is exactly the “use appropriate alternative tools where necessary” contingency I’d already identified as a risk in my Week 1 risk register (Part 10).

8. Testing or evaluation performed - Verified transaction ID completeness (12,000/12,000 recovered after identifying and fixing a page-break parsing bug). - Verified customer ID completeness (1,500/1,500 parsed with zero failures). - Verified referential integrity between datasets (0 orphan transactions, every customer has ≥1 transaction). - Cross-checked the international-risk finding using two independent methods (SQL GROUP BY and pandas groupby), which returned matching rates — increasing confidence the pattern is real. - Pre-computed exact expected KPI values for the Power BI build so the dashboard can be self-checked once built.

9. Key limitations - 96 missing values each in Device_Type and Location (confirmed intentional per the data dictionary). - 866 transactions from “Dormant”-status accounts remain unexplained — documented but not root-caused. - Daily transaction volume is artificially flat (std ≈ 0.47/day), a synthetic-data limitation that rules out any real seasonality analysis on this dataset. - Risk_Review_Flag is a synthetic, educational label and must not be treated as a real fraud signal anywhere in this project.

10. Remaining work - Physically build the Power BI dashboard in Power BI Desktop using the provided spec, and save as FinTrust_Week2_Analytics_Dashboard.pbix. All five KPIs and five visuals from the Week 1 wireframe are included in the spec. - Optionally replicate the Part A checks directly in Excel (as the brief specifies) using the cleaned CSVs, since the checks themselves were performed in Python for reproducibility.

11. Proposed focus for Week 3 - Investigate the root cause of the Dormant/Restricted account activity found in Finding #2 — whether it’s a data-generation artifact or represents a real business scenario worth modelling. - If integration with other tracks becomes relevant, the cleaned datasets and the international-risk finding are strong candidates to hand off to the Data Science track’s predictive modelling work. - Consider a behavior-based re-segmentation exercise, following on from Finding #5, to test whether it identifies higher-value customers than the current static segment labels.